**Weekly Report**

**31/06/2021 – 06/06/2021**

Group ID: **01**

Project Name: BookBook

Prepared by: **Nguyen Ngoc Anh Khoa**

Team members:

19127652 – **Ho Nhat Linh** *Project manager, Developer*  
19127445 – **Nguyen Ngoc Anh Khoa** *Developer, Designer, Tester*  
19127425 – **Vo Quang Huy** *Business Analyst, Designer, Developer*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Project Proposal | 06/06/2021 | Ho Nhat Linh | 100 |
| 2 | Some important project requirements | 06/06/2021 | Vo Quang Huy | 100 |
| 3 | Define target users and devices | 06/06/2021 | Nguyen Ngoc Anh Khoa | 100 |

# Issues and impacts:

1. We firstly chose a software used to record and capture screen, but after exchanging we knew that it was not an appropriate software. So, it takes much time to rebuild the project proposal.
2. We got trouble in choosing what devices and programming languages to use. Firstly, we decided to use C# to develop a Windows application (because we’ve already known it). But after discussing, we decided that we shall work on the Mobile platform.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Define more project requirements | 13/06 | Vo Quang Huy |
| 2 | Project Plan (version 0.1) | 13/06 | Ho Nhat Linh |
| 3 | Vision Document (version 0.1) | 13/06 | Vo Quang Huy |
| 4 | Research on Kotlin and Android Studio | 13/06 | Nguyen Ngoc Anh Khoa |