**Weekly Report**

**07/06/2021 – 13/06/2021**

Group ID: **01**

Project Name: BookBook

Prepared by: **Nguyen Ngoc Anh Khoa**

Team members:

19127652 – **Ho Nhat Linh** *Project manager, Developer*  
19127445 – **Nguyen Ngoc Anh Khoa** *Developer, Designer, Tester*  
19127425 – **Vo Quang Huy** *Business Analyst, Designer, Developer*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Project Plan (version 0.1) | 13/06/2021 | Ho Nhat Linh | 100 |
| 2 | Define more project requirements | 13/06/2021 | Vo Quang Huy | 100 |
| 3 | Vision Document (version 0.1) | 13/06/2021 | Vo Quang Huy | 100 |
| 4 | Research on Kotlin and Android Studio | 13/06/2021 | Nguyen Ngoc Anh Khoa | 100 |

# Issues and impacts:

1. We were confused with new concepts in software engineering, so it takes much time to write important documents.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Complete project requirements | 20/06 | Vo Quang Huy |
| 2 | Revise and modify Project Plan | 20/06 | Ho Nhat Linh |
| 3 | Revise and modify Vision Document | 20/06 | Vo Quang Huy |
| 4 | Define, build use-case model and basic use-case specification | 20/06 | Nguyen Ngoc Anh Khoa, Ho Nhat Linh |